# Sprint Agent — Technical Reference Document

System: Business Analyst AI

Component: Sprint Planning Agent

Version: 1.0

Date: May 2026

Author: Business Analyst AI Platform

## Table of Contents

[Overview](#1-overview)

[Architecture Diagram](#2-architecture-diagram)

[Prerequisites & Trigger Conditions](#3-prerequisites--trigger-conditions)

[API Endpoint](#4-api-endpoint)

[Internal Tool Pipeline](#5-internal-tool-pipeline)

5.1 [StoryDecomposerTool](#51-storydecomposertool)

5.2 [StoryPointerTool](#52-storypointertool)

5.3 [MVPClassifierTool](#53-mvpclassifiertool)

5.4 [TeamSizerTool](#54-teamsizetool)

5.5 [SprintAllocatorTool](#55-sprintallocatortool)

[LLM Prompt & Structured Output](#6-llm-prompt--structured-output)

[Fallback Strategy](#7-fallback-strategy)

[Output Schema (SprintPlan)](#8-output-schema-sprintplan)

[State Integration](#9-state-integration)

[Configuration Constants](#10-configuration-constants)

[Frontend UI Mapping](#11-frontend-ui-mapping)

## 1. Overview

The Sprint Agent is an LLM-powered planning module that takes a fully analysed and approved project brief and converts it into a production-ready sprint plan. It operates as a single-node LangGraph subgraph that combines a deterministic tool pipeline with an optional LLM enrichment call.

### What it produces

| Output | Description |
| --- | --- |
| Sprint Breakdown | 2–10 two-week sprints with goals, features, and user stories |
| User Stories | One story per functional requirement (FR), with acceptance criteria and story points |
| Team Composition | Role-level breakdown: FE Dev, BE Dev, QA, DevOps, PM |
| Technology Stack | Component → Technology → Rationale mapping |
| Risk Register | Categorised risks with severity and mitigation plans |
| MVP Cutoff | Sprint number marking the Minimum Viable Product boundary |

### Design philosophy

Deterministic first, LLM-enriched second — a fully working fallback pipeline runs first; the LLM call only improves the output, never breaks it.

Zero additional input required — the agent reads everything it needs from analyser_output already in the project state.

Persisted to state snapshot — the result is written back to both in-memory state and the SQLite snapshot immediately.

## 2. Architecture Diagram

POST /api/projects/{id}/sprint
           │
           ▼
  workflow.run_sprint_planning()
           │
           ├── Load state (memory → SQLite fallback)
           ├── Guard: analyser_output present?
           ├── Guard: review_2_status == "approved"?
           │
           ▼
  build_sprint_subgraph()
  ┌─────────────────────────────────────────────────┐
  │  LangGraph StateGraph (dict)                    │
  │                                                 │
  │  START ──► sprint_plan_node ──► END             │
  └─────────────────────────────────────────────────┘
           │
           ▼
  sprint_plan_node(state)
           │
           ├── 1. StoryDecomposerTool(FRs)
           ├── 2. StoryPointerTool(raw_stories)
           ├── 3. MVPClassifierTool(pointed_stories)
           ├── 4. TeamSizerTool(recommended_team)
           ├── 5. SprintAllocatorTool(stories, team) ──► fallback SprintPlan
           │
           ├── call_structured_json(prompt, fallback)
           │        │
           │        ├── LLM available?  ──► LLM-generated SprintPlan
           │        └── No LLM key?     ──► fallback SprintPlan
           │
           └── return {"sprint_plan": result}
           │
           ▼
  state.update + _emit event + _save(state)
           │
           ▼
  HTTP Response: { project_id, sprint_plan }

## 3. Prerequisites & Trigger Conditions

The Sprint Agent enforces two hard preconditions before running:

| Condition | Check | Error if Fails |
| --- | --- | --- |
| Stage 1 has run | state["analyser_output"] is not None | 422 Unprocessable Entity — "run POST /run first" |
| Project has been approved | state["review_2_status"] == "approved" | 422 Unprocessable Entity — "complete the Approve step first" |

Required flow before calling Sprint:

POST /api/projects                        ← Create project
POST /api/projects/{id}/files             ← (Optional) Upload requirement document
POST /api/projects/{id}/run               ← Run Stage 1 (Analyser) — REQUIRED
POST /api/projects/{id}/discovery/answer  ← Answer discovery questions (until done)
POST /api/projects/{id}/approve           ← Approve the output — REQUIRED
POST /api/projects/{id}/sprint            ← ✅ NOW this works

## 4. API Endpoint

### `POST /api/projects/{project_id}/sprint`

Triggers the sprint planning agent for the given project.

#### Request

| Part | Value |
| --- | --- |
| Method | POST |
| URL | /api/projects/{project_id}/sprint |
| Body | None required |
| Auth | None (internal service) |

#### Response — `200 OK`

{
  "project_id": "abc-123-...",
  "sprint_plan": {
    "total_sprints": 6,
    "sprint_duration_weeks": 2,
    "total_story_points": 84,
    "total_man_hours": 1680,
    "mvp_cutoff_sprint": 4,
    "team_composition": [...],
    "technology_stack": [...],
    "sprints": [...],
    "risk_register": [...],
    "generated_at": "2026-05-14T10:23:41.000000+00:00"
  }
}

## 5. Internal Tool Pipeline

The Sprint Agent runs 5 deterministic internal tools in a fixed sequence before calling the LLM. These tools build a guaranteed-correct fallback plan that the LLM then enriches.

### 5.1 `StoryDecomposerTool`

Input: list[FunctionalRequirement] from analyser_output

Output: list[dict] — raw user story objects

Converts each Functional Requirement (FR) into a raw user story using the format:

"As a user, I want to {fr.description.lower()}"

Each story gets:

story_id: RAW-001, RAW-002, ...

title: First 80 characters of the FR description

description: "As a user, I want to..." format

acceptance_criteria: From fr.acceptance_hints, or ["Functional and tested end-to-end."]

moscow: The FR's MoSCoW priority (must_have, should_have, good_to_have)

req_id: The FR's req_id (e.g. FR-001)

### 5.2 `StoryPointerTool`

Input: Raw stories from StoryDecomposerTool

Output: Same stories with story_points field added

Assigns story points based on MoSCoW priority:

| MoSCoW Priority | Story Points |
| --- | --- |
| must_have | 5 |
| should_have | 3 |
| good_to_have | 2 |

### 5.3 `MVPClassifierTool`

Input: Pointed stories from StoryPointerTool

Output: Same stories with is_mvp: bool field added

Classifies each story as MVP or post-MVP:

| MoSCoW Priority | is_mvp |
| --- | --- |
| must_have | true |
| should_have | true |
| good_to_have | false |

**Note:** The `mvp_cutoff_sprint` parameter is passed but the current classification is purely MoSCoW-based.

### 5.4 `TeamSizerTool`

Input: recommended_team dict from analyser_output

Output: list[TeamMember] — role breakdown

Derives team composition from the analyser's recommendation. If the recommended team has fewer than 4 roles, or only contains generic roles (BA, Tech Lead, QA Engineer), it falls back to the spec-default team:

| Role | Count | Hours/Sprint |
| --- | --- | --- |
| FE Dev | 2 | 80 |
| BE Dev | 2 | 80 |
| QA | 1 | 40 |
| DevOps | 1 | 40 |
| PM | 1 | 20 |

Total capacity per sprint: 440 man-hours

If roles are valid, the tool maps known roles to predefined hour capacities:

FE Dev / BE Dev → 80 hrs/sprint

QA / DevOps → 40 hrs/sprint

PM → 20 hrs/sprint

Unknown role → 60 hrs/sprint (default)

### 5.5 `SprintAllocatorTool`

Input: MVP-tagged stories + team composition

Output: list[Sprint] — complete sprint objects

Distributes stories across sprints using round-robin allocation:

MVP stories (must/should have) → Sprints 1 to 4 (MVP_CUTOFF_SPRINT)

Post-MVP stories (good to have) → Sprints 5 to 6

Each sprint automatically gets an overhead story:

story_id: "S{n}-00"
title:    "Sprint {n} setup & grooming"
role:     "PM"
points:   2
req_id:   "INFRA"

Roles are assigned to stories using round-robin from role_names list built from team composition.

Man-hours per sprint = sum(role.count × role.hours_per_sprint) for all roles.

## 6. LLM Prompt & Structured Output

After the tool pipeline, the agent calls the LLM via call_structured_json(prompt, fallback).

### Prompt sent to LLM

You are a senior agile delivery consultant.

Given the functional requirements and recommended team below, generate a complete sprint plan.

Rules:
- Decide the number of sprints based on scope:
    small projects (<=5 FRs)  = 2-3 sprints
    medium (6-15 FRs)         = 4-6 sprints
    large (>15 FRs)           = 7-10 sprints
- Each sprint is 2 weeks. Set mvp_cutoff_sprint to roughly 70% of total sprints (round down, min 1).
- Derive team composition, technology stack, and risks from the actual requirements.
  Do NOT use generic placeholders.
- Every functional requirement must map to at least one user story.

FUNCTIONAL REQUIREMENTS:
{json of FRs}

RECOMMENDED TEAM:
{json of recommended_team}

Return ONLY a valid JSON object with the SprintPlan structure.
Do NOT wrap in markdown code fences. Return raw JSON only.

### LLM Model

Configured via .env:

GROQ_API_KEY=...
DEFAULT_MODEL_PROVIDER=groq
DEFAULT_MODEL_NAME=llama-3.3-70b-versatile

### Dynamic sprint count logic (LLM-driven)

| Project Size | FRs | Sprints | MVP Cutoff |
| --- | --- | --- | --- |
| Small | ≤ 5 | 2–3 | 1–2 |
| Medium | 6–15 | 4–6 | 3–4 |
| Large | > 15 | 7–10 | 5–7 |

The deterministic fallback always uses **6 sprints / MVP cutoff at Sprint 4**. The LLM adapts this to actual project scope.

## 7. Fallback Strategy

The call_structured_json function automatically returns the fallback if:

No LLM API key is configured

The LLM returns malformed / non-JSON output

The LLM call times out or returns an error

result = call_structured_json(prompt, fallback)

This means the Sprint Agent never fails — it always returns a sprint plan, even without an LLM connection. The LLM only makes the plan more intelligent and context-aware.

## 8. Output Schema (SprintPlan)

Full TypedDict definition from app/shared/state_types.py:

class SprintPlan(TypedDict):
    total_sprints: int               # e.g. 6
    sprint_duration_weeks: int       # always 2
    total_story_points: int          # sum of all sprint points
    total_man_hours: int             # sum of all sprint man_hours
    mvp_cutoff_sprint: int           # sprint number where MVP is reached
    team_composition: list[TeamMember]
    technology_stack: list[TechStackItem]
    sprints: list[Sprint]
    risk_register: list[SprintRisk]
    generated_at: str                # ISO 8601 UTC timestamp

class TeamMember(TypedDict):
    role: str                        # e.g. "FE Dev"
    count: int                       # e.g. 2
    hours_per_sprint: int            # e.g. 80

class TechStackItem(TypedDict):
    component: str                   # e.g. "Frontend"
    technology: str                  # e.g. "React + TypeScript"
    rationale: str                   # Why this was chosen

class Sprint(TypedDict):
    sprint_number: int
    sprint_name: str                 # e.g. "Sprint 1"
    goal: str                        # Sprint delivery goal
    features: list[str]              # Feature names covered
    stories: list[UserStory]
    total_points: int
    man_hours: int
    is_mvp_cutoff: bool              # True for the MVP boundary sprint

class UserStory(TypedDict):
    story_id: str                    # e.g. "S1-01"
    title: str
    description: str                 # "As a user, I want to..."
    acceptance_criteria: list[str]
    story_points: int                # 2, 3, or 5
    role: str                        # Assigned team role
    req_id: str                      # Source FR ID

class SprintRisk(TypedDict):
    risk_id: str                     # e.g. "RISK-001"
    description: str
    category: str                    # "technical" | "business" | "delivery"
    severity: str                    # "high" | "medium" | "low"
    mitigation: str
    sprint_impacted: int | None      # Sprint number affected (or null)

## 9. State Integration

The sprint plan is stored in GraphState:

class GraphState(TypedDict):
    ...
    sprint_plan: SprintPlan | None
    ...

### Persistence flow

sprint_plan_node returns {"sprint_plan": result}

workflow.run_sprint_planning calls state.update(updates)

A sprint_plan_ready streaming event is emitted

_save(state) persists the updated state to both in-memory dict and SQLite snapshot

The API handler (generate_sprint_plan) additionally calls save_state_snapshot

### Retrieving after server restart

If the server restarts, the sprint plan is recovered from the SQLite snapshot:

state = _PROJECT_STATES.get(project_id)          # in-memory first
if state is None:
    state = load_state_snapshot(project_id)       # SQLite fallback

## 10. Configuration Constants

Defined at the top of app/agents/sprint/nodes/plan.py:

_SPRINT_DURATION_WEEKS = 2     # Length of each sprint
_TOTAL_SPRINTS = 6             # Default total sprints (fallback only)
_MVP_CUTOFF_SPRINT = 4         # Default MVP cutoff sprint (fallback only)

These constants only apply when the **LLM is unavailable** or returns an incomplete response. When the LLM is active, sprint count and MVP cutoff are dynamically computed based on the number of FRs.

## 11. Frontend UI Mapping

The SprintPage.tsx component maps the SprintPlan response to the following UI sections:

| UI Section | Source Field | Description |
| --- | --- | --- |
| Summary Cards | total_sprints, sprint_duration_weeks, total_story_points, total_man_hours, mvp_cutoff_sprint | 5 top-level metric cards |
| Team Table | team_composition | Role, count, hours/sprint columns |
| Tech Stack Table | technology_stack | Component, technology, rationale columns (hidden if empty) |
| Sprint Boards | sprints[] | Collapsible board per sprint; MVP cutoff sprint highlighted in green |
| User Story Cards | sprints[].stories[] | Expandable cards with description + acceptance criteria |
| Risk Register | risk_register[] | Severity colour-coded (red/amber/green), category badges, mitigation text |

### Zustand store

Sprint state is managed in useAppStore:

sprintPlan: SprintPlan | null;
applySprintPlan: (plan: SprintPlan) => void;

*Document generated for Business Analyst AI — Sprint Agent v1.0*